Minutes for 28/08/2019

Umut

* Cannot see Trello.
* We have good user stories.
* Use user stories on github trello we have set up, give each a weight for importance.
* Break down user stories into smaller tasks.
* Documentation: Wiki is ok, prefer some separate folder in the repo.
  + Add the meeting minutes into the repo.
* Scope is clear.
* Repo: For next sprint, use a subbranch for merging instead of master.
  + Already doing.
* Spread out contributions to github just in case lecturer checks. Makes sure very member looks like they’re contributing.

Joel

* Documented previous week’s changes
* Fixed style to work on mobile devices
* Added error messages for unsupported browsers.
* Challenges: None

James

* Got image uploading working.
* Using google cloud storage service to achieve that.
* Next Week: Support for multiple images on a single artefact.
* Challenges: Documentation

Kane

* Added polish to front end
  + New logo, added text to landing page
* Next Week: Work on front end with James.
* Challenges:

Jordan

* Liaised with client and showed off working prototype.
  + He liked what he saw so far, most of his issues were the existing requirements that had yet to be met.
* Continued getting up to speed with technical side.
  + Javascript, Express and node.js tutorials
* Next Week: Will start working on features of the prototype, continue to keep in contact with client.