Sprint 1 Retrospective

What did we do well?

* Broke down the larger tasks into smaller items and split them up amongst the group.
* Played to the strengths of each individual member.
* Got a good clear directive from the client, good idea of scope and the expectations of us.
* Made quick decisions on appropriate technology o use.
* Decided on linter and rules early on to help keep code consistent and readable.
  + ESLint. Checks code style before commit.
* Communication had been good in workshops and without.

What could we do better? What did we not do well?

* Revision control.
* Had some issues committing to master branch and causing crashes.
  + Changed to committing to a development branch.
* Made small decisions without consulting the team or requirements that resulted in a snowball requiring some redesign in sprint 2.

What is the best thing we can do to improve?

* Work more on planning on who does what, how it’ll be done and how it will interact and work together.
* Break things down into smaller actionable tasks that can be tracked individually.
  + Important to track progress.

Action for improvement

* See above.
* Add urgency labels to tasks and user stories.

To Do:

* Create Personas
* Architecture diagram
* Class/Domain Model